## Slide 1
MPC Lab – HMC Kick-Off Meeting
Eric Choi, Mark Pustilnik, Hansung Kim, and Francesco Borrelli
6/23/2025

## Slide 2
Agenda
Project Overview
  Review research goals & scope of work
Discussion
  Future meeting times
  Logistics

## Slide 3
Project Overview

## Slide 4
Project Overview
Title: Enhancing EV Energy Prediction Accuracy through Terrain-Aware Modeling
Duration: 7 months (June – December 2025)
Objective: Develop and validate a road grade-aware energy consumption estimation model for electric vehicles

## Slide 5
Scope of Work
Data collection across flat, moderate, and steep road segments
Model development using physics-based or data-driven methods
System integration in a Python-based prototype tool
Performance evaluation via real-world testing
Research Goal:
Achieve ~10% improvement in energy prediction accuracy over baseline methods

## Slide 6
Item | Details | Schedule (Month) |  |  |  |  |  |  | Remark
 |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 
Requirements and Data Acquisition | Define detailed requirements and success criteria and conduct a literature review on EV energy models |  |  |  |  |  |  |  | 
 | Plan Data Acquisition / Collect Data |  |  |  |  |  |  |  | 
Model & Algorithm Development | Develop the energy consumption estimation module |  |  |  |  |  |  |  | 
 | Integration and testing |  |  |  |  |  |  |  | 
Real-World Experiment | Deploy the system in the Hyundai IONIQ 5 for road testing |  |  |  |  |  |  |  | 
Evaluation and Improvement | Analyze the real-world test data, identify any gaps, refine the model, Fine-tune the algorithm |  |  |  |  |  |  |  | 
Final report | Wrap-up and submit a final report |  |  |  |  |  |  |  | 
Progress Plan
Project Timeline

## Slide 7
UCB Vehicle Platform
Model: 2023 Hyundai IONIQ 5
Signals:
Vehicle
  Speed, wheel torque, etc.
Energy
  High/Low voltage battery power, SOC, etc.
IMU
  Accel., pitch angles, etc.
GPS
  Latitude and Longitude
  (optional) Altitude through Google or HERE API

## Slide 8
Discussion

## Slide 9
Tasks until the next meeting
Collect representative driving data across flat, moderate, and steep road segments to capture diverse road grade effects.
Analyze variations in energy consumption under different grade conditions.
List and evaluate energy estimation methods, including both model-based and data-driven approaches, with discussion on trade-offs, accuracy, and applicability.

## Slide 10
Miscellaneous Discussion
Future meeting times
Files/code share environment

## Slide 11
To do
Future meeting times: July 15 or July 16 KST
Files/code share environment
  Through the email (only for small)
  @Eric: try different file sharing methods, Box, dropbox, etc.
Visualize sample data sets, and get feedbacks (road grade)